PRODUCT REQUIREMENTS DOCUMENT

PO Scheduler

Aplikasi Pencatatan Purchase Order Berbasis Agenda

| Document Version | 1.0 |
| --- | --- |
| Status | Ready for Development |
| Target Launch | MVP: 8 weeks from kickoff |
| Document Owner | Product Team |
| Last Updated | May 2026 |

# Daftar Isi

1. Executive Summary

2. Problem Statement & Goals

3. Target Users & Personas

4. Scope (In Scope & Out of Scope)

5. User Stories

6. Functional Requirements

7. Non-Functional Requirements

8. Technical Architecture

9. Database Schema

10. API Specification

11. UI/UX Requirements & User Flows

12. Integrations (WhatsApp, Email, Payment)

13. Security & Compliance

14. Development Phases & Milestones

15. Testing Strategy

16. Deployment & DevOps

17. Success Metrics & KPIs

18. Risks & Mitigations

19. Open Questions

20. Appendix

# 1. Executive Summary

## 1.1 Product Overview

PO Scheduler adalah aplikasi web dan mobile untuk mencatat, mengelola, dan menjadwalkan Purchase Order (PO) dengan tampilan utama berupa kalender agenda. Aplikasi ini menargetkan UMKM dan usaha kecil-menengah di Indonesia yang membutuhkan sistem pencatatan PO yang sederhana, terstruktur, dan terintegrasi dengan komunikasi WhatsApp.

## 1.2 Vision Statement

"Memungkinkan setiap UMKM di Indonesia mengelola pesanan dengan mudah lewat satu aplikasi yang menyatukan agenda, komunikasi customer, dan pencatatan keuangan dalam satu tempat."

## 1.3 Strategic Context

Produk dimulai sebagai single-user application untuk validasi alur kerja, dengan arsitektur yang dirancang multi-tenant sejak awal sehingga dapat berkembang menjadi SaaS tanpa perlu rebuild signifikan.

## 1.4 Key Differentiators

- Tampilan kalender-first (bukan list-first seperti kompetitor)

- Integrasi WhatsApp native dengan template lokal Indonesia

- Harga terjangkau untuk UMKM (target di bawah Rp 100rb/bulan untuk paket starter)

- Mobile-friendly dengan PWA support, tidak butuh install heavy app

- Bahasa Indonesia native, bukan translasi

# 2. Problem Statement & Goals

## 2.1 Problem Statement

UMKM di Indonesia banyak yang masih mencatat pesanan customer di WhatsApp, buku catatan, atau Excel terpisah. Akibatnya:

- Pesanan terlewat karena tidak ada sistem reminder

- Sulit melihat jadwal pengiriman keseluruhan (terutama di hari sibuk)

- Tidak ada rekap untuk analisis (top customer, top produk, revenue)

- Sulit follow-up status pembayaran

- Komunikasi customer manual dan tidak konsisten

## 2.2 Goals & Objectives

| Category | Goal |
| --- | --- |
| Business Goal | Acquire 100 paying customers in first 6 months post-launch |
| Product Goal | Reduce time-to-record-PO from 5 minutes (manual) to under 30 seconds |
| UX Goal | Achieve System Usability Scale (SUS) score above 75 |
| Technical Goal | Maintain 99.5% uptime, page load under 2 seconds |
| Revenue Goal | Reach MRR Rp 25 million within 12 months |

## 2.3 Non-Goals (What This Product is NOT)

- Bukan full-fledged ERP system (tidak menggantikan Accurate/Mekari)

- Bukan e-commerce platform (tidak menggantikan Tokopedia/Shopee)

- Bukan accounting software (akan tetap butuh tools terpisah untuk pajak)

- Bukan POS/cashier system di MVP

- Bukan inventory management lengkap (basic stock tracking only)

# 3. Target Users & Personas

## 3.1 Target Market

UMKM dan usaha kecil-menengah di Indonesia dengan karakteristik: omzet bulanan Rp 10 juta - Rp 500 juta, menerima 10-200 pesanan per bulan, sudah familiar dengan smartphone dan WhatsApp Business, biasanya 1-5 orang yang terlibat dalam handling pesanan.

## 3.2 Persona 1: Ibu Sari (Primary User)

| Atribut | Detail |
| --- | --- |
| Profil | Pemilik toko kue rumahan, usia 32 tahun, di Bandung |
| Tech Savvy | Sedang. Pakai WhatsApp, Instagram, Tokopedia. Tidak terbiasa software kompleks. |
| Volume PO | 30-50 pesanan/bulan, naik 2x di hari raya dan tanggal merah |
| Pain Points | Sering bingung urutan produksi, pernah double-booking hari Sabtu, lupa kirim invoice |
| Goals | Tahu hari ini harus produksi apa, customer mana harus di-follow-up, berapa pendapatan minggu ini |
| Device | Smartphone Android (utama), laptop sesekali untuk laporan |

## 3.3 Persona 2: Pak Budi (Secondary User)

| Atribut | Detail |
| --- | --- |
| Profil | Pemilik percetakan, usia 45 tahun, di Surabaya |
| Tech Savvy | Rendah-sedang. Pakai aplikasi standar saja. |
| Volume PO | 100-150 pesanan/bulan dari berbagai customer korporat dan retail |
| Pain Points | Sulit lacak status PO yang banyak, butuh laporan untuk klien korporat, 2 karyawan yang handle |
| Goals | Sistem yang bisa dipakai bareng karyawan, ada audit trail, bisa export PDF/Excel |
| Device | Laptop (utama), smartphone untuk notifikasi |

## 3.4 User Roles (saat sudah multi-user)

| Role | Permissions |
| --- | --- |
| Owner | Akses penuh, dapat invite/remove user, lihat billing, configure org settings |
| Admin | Akses penuh ke operasional, tidak bisa akses billing dan delete organization |
| Staff | Hanya create/edit PO, lihat kalender, tidak bisa hapus PO atau lihat laporan finansial |
| Viewer | Read-only access, untuk akuntan/stakeholder eksternal |

# 4. Scope

## 4.1 In Scope (MVP - Phase 1)

- Authentication & user management (email + password, Google OAuth)

- Multi-tenant organization structure

- CRUD PO dengan multiple items per PO

- Master data: Customers, Products

- Calendar view (month, week, day)

- List view dengan filter & search

- Status workflow PO (Draft → Confirmed → In Progress → Completed → Cancelled)

- Payment status tracking (Unpaid, DP, Paid)

- WhatsApp integration untuk notifikasi outbound (via Fonnte/Wablas)

- Email notifikasi (signup, reminder, invoice)

- Dashboard sederhana dengan metrics utama

- Export PO ke PDF (invoice/order confirmation)

- Responsive web app + PWA

- Bahasa Indonesia

## 4.2 In Scope (Phase 2 - Post-MVP)

- Payment integration (Midtrans/Xendit) untuk subscription billing

- Native mobile apps (React Native) Android & iOS

- Multi-user dengan role-based access control

- Advanced reporting & analytics dashboard

- Bulk operations (bulk update status, bulk send WA)

- Custom PO number format & invoice template

- Multi-language (English)

## 4.3 Out of Scope (Mungkin di Phase 3+)

- Inventory management lengkap dengan multi-warehouse

- Integrasi marketplace (Tokopedia, Shopee, TikTok Shop)

- Built-in POS / kasir

- Akuntansi penuh & laporan pajak

- Delivery management & courier integration

- CRM lengkap (lead pipeline, deals)

- AI-powered demand forecasting

# 5. User Stories

Format: Sebagai [role], saya ingin [aksi], supaya [benefit]. Setiap story memiliki Acceptance Criteria (AC) terukur.

## 5.1 Authentication & Onboarding

### US-001: Sign Up

Sebagai calon pengguna, saya ingin mendaftar akun baru dengan email, supaya saya bisa mulai menggunakan aplikasi.

Acceptance Criteria:

- User bisa input email, password, nama bisnis, dan nomor HP

- Password minimal 8 karakter, kombinasi huruf & angka

- Email verifikasi dikirim otomatis, link verifikasi valid 24 jam

- Setelah verifikasi, user diarahkan ke onboarding wizard

- Duplicate email menampilkan error yang jelas

### US-002: Onboarding Wizard

Sebagai user baru, saya ingin panduan setup awal, supaya saya bisa langsung pakai aplikasi tanpa bingung.

Acceptance Criteria:

- 3-step wizard: (1) Info bisnis, (2) Tambah customer pertama, (3) Tambah produk pertama

- Setiap step bisa di-skip

- Progress indicator visible

- Sample data option (load dummy data untuk eksplorasi)

## 5.2 Purchase Order Management

### US-010: Create PO

Sebagai owner toko, saya ingin mencatat PO baru dengan cepat, supaya saya tidak kehilangan order.

Acceptance Criteria:

- Form input PO dapat diselesaikan dalam < 30 detik

- Auto-generate nomor PO dengan format PO-YYYYMMDD-XXX

- Customer bisa dipilih dari dropdown atau quick-add inline

- Bisa menambahkan multiple items dalam 1 PO

- Total dihitung otomatis (qty × harga - diskon + pajak)

- Tanggal kirim wajib diisi, default H+1

- Status default: Draft

- Save & validation error ditampilkan inline

### US-011: View Calendar

Sebagai owner toko, saya ingin melihat semua PO dalam tampilan kalender, supaya saya tahu kesibukan hari/minggu/bulan.

Acceptance Criteria:

- Tampilan default: bulan ini

- Toggle view: Month, Week, Day, List

- Setiap PO muncul sebagai event di tanggal kirim

- Warna event berdasarkan status (configurable)

- Klik event → modal detail PO

- Drag & drop event untuk reschedule (web only di MVP)

- Filter by status, customer, product

### US-012: Update PO Status

Sebagai staff, saya ingin update status PO, supaya progress order ter-track.

Acceptance Criteria:

- Status flow: Draft → Confirmed → In Progress → Completed (atau → Cancelled)

- Quick action button di detail PO dan calendar event

- Status change otomatis tercatat di audit log

- Status change trigger notification ke customer (configurable)

## 5.3 Notifications & Communications

### US-020: WhatsApp Notification

Sebagai owner toko, saya ingin kirim notifikasi WA otomatis ke customer, supaya komunikasi konsisten dan hemat waktu.

Acceptance Criteria:

- Template WA bisa di-customize per organization

- Trigger: PO created, PO confirmed, H-1 reminder, PO completed

- Variable substitution: {customer_name}, {po_number}, {total}, {delivery_date}

- History komunikasi tersimpan di detail PO

- Manual override: bisa edit pesan sebelum kirim

- Failed send ditampilkan dengan retry option

### US-021: Reminder Engine

Sebagai owner toko, saya ingin diingatkan sebelum tanggal kirim, supaya tidak ada PO yang terlewat.

Acceptance Criteria:

- Reminder H-1 default jam 9 pagi (configurable)

- Reminder H-0 jam 7 pagi

- Reminder via in-app notification + email + (optional) WhatsApp

- PO completed/cancelled tidak dikirimi reminder

# 6. Functional Requirements

## 6.1 Modul Authentication

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-AUTH-001 | User dapat register dengan email + password | Must |
| FR-AUTH-002 | User dapat login dengan email + password | Must |
| FR-AUTH-003 | User dapat login dengan Google OAuth | Should |
| FR-AUTH-004 | User dapat reset password via email link | Must |
| FR-AUTH-005 | Session management dengan JWT, expire 7 hari | Must |
| FR-AUTH-006 | Rate limiting login (5 attempts / 15 min) | Must |
| FR-AUTH-007 | 2FA via email OTP (opsional) | Could |

## 6.2 Modul Purchase Order

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-PO-001 | Create PO dengan multiple line items | Must |
| FR-PO-002 | Auto-generate nomor PO sequential per org | Must |
| FR-PO-003 | Edit PO (sebelum status Completed) | Must |
| FR-PO-004 | Cancel PO dengan alasan wajib diisi | Must |
| FR-PO-005 | Duplicate PO (copy ke PO baru) | Should |
| FR-PO-006 | Export PO ke PDF (invoice format) | Must |
| FR-PO-007 | Status workflow dengan validation | Must |
| FR-PO-008 | Attach file ke PO (foto produk, dll, max 5MB) | Should |
| FR-PO-009 | Bulk operations (update status multiple PO) | Could |
| FR-PO-010 | PO comments / internal notes | Should |

## 6.3 Modul Customer & Product

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-CUST-001 | CRUD customer dengan nama, HP, email, alamat | Must |
| FR-CUST-002 | Search & filter customer | Must |
| FR-CUST-003 | Customer detail view dengan history PO | Must |
| FR-CUST-004 | Import customer dari CSV | Should |
| FR-PROD-001 | CRUD produk dengan nama, harga, satuan, kategori | Must |
| FR-PROD-002 | Multi-tier pricing (retail / wholesale) | Could |
| FR-PROD-003 | Basic stock tracking (qty available) | Should |
| FR-PROD-004 | Product image upload | Should |

## 6.4 Modul Calendar & Dashboard

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-CAL-001 | Calendar view: month, week, day, agenda list | Must |
| FR-CAL-002 | Color coding by status (configurable) | Must |
| FR-CAL-003 | Drag & drop to reschedule (web) | Should |
| FR-CAL-004 | Filter calendar by customer/status/product | Must |
| FR-DASH-001 | Today's PO summary | Must |
| FR-DASH-002 | Revenue chart (last 30 days) | Must |
| FR-DASH-003 | Top 5 customers (by revenue) | Should |
| FR-DASH-004 | Top 5 products (by qty) | Should |
| FR-DASH-005 | Pending payment summary | Must |

## 6.5 Modul Notifications

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-NOTIF-001 | In-app notification center | Must |
| FR-NOTIF-002 | Email notification dengan template | Must |
| FR-NOTIF-003 | WhatsApp via Fonnte/Wablas API | Must |
| FR-NOTIF-004 | Push notification (PWA & native) | Should |
| FR-NOTIF-005 | Notification preferences per user | Should |
| FR-NOTIF-006 | Reminder scheduler (cron-based) | Must |

Priority menggunakan MoSCoW: Must = wajib MVP, Should = penting tapi bisa Phase 2, Could = nice to have, Won't = tidak dikerjakan.

# 7. Non-Functional Requirements

| Aspect | Requirement |
| --- | --- |
| Performance | Page load < 2s pada koneksi 4G; API response < 500ms p95 |
| Availability | 99.5% uptime (allowing ~3.6 hours downtime/month) |
| Scalability | Support 10,000 active orgs, 1M PO total tanpa redesign |
| Security | HTTPS only, password bcrypt, JWT signed, RLS di database, OWASP Top 10 compliance |
| Privacy | Compliance UU PDP Indonesia, data residency Indonesia/Singapore |
| Usability | SUS score > 75, task completion rate > 90% untuk core flows |
| Accessibility | WCAG 2.1 Level AA untuk web app |
| Compatibility | Browser: Chrome/Edge/Safari/Firefox versi 2 tahun terakhir; Mobile: iOS 14+, Android 9+ |
| Localization | Default Bahasa Indonesia, struktur siap multi-language |
| Maintainability | Code coverage > 70%, dokumentasi API auto-generated, linter & formatter enforced |
| Observability | Logging terpusat, error tracking (Sentry), uptime monitoring (UptimeRobot/BetterStack) |
| Backup | Daily automated backup, retention 30 hari, restore tested monthly |

# 8. Technical Architecture

## 8.1 Architecture Style

Modular monolith dengan deployment serverless. Pendekatan ini dipilih karena: (a) memungkinkan iterasi cepat untuk MVP, (b) cost-effective di tahap awal, (c) bisa di-split jadi microservices nanti jika perlu, (d) ekosistem matang (Next.js + Supabase).

## 8.2 Technology Stack

| Layer | Technology |
| --- | --- |
| Frontend Web | Next.js 14+ (App Router), TypeScript, Tailwind CSS, shadcn/ui |
| Calendar Component | FullCalendar.js v6 (MIT license, free tier) |
| Mobile (PWA) | Next.js PWA dengan service worker |
| Mobile (Native, Phase 2) | React Native + Expo |
| Backend API | Next.js API Routes + tRPC untuk type-safe API |
| Database | PostgreSQL 15+ (via Supabase) |
| Authentication | Supabase Auth (email/password + OAuth) |
| File Storage | Supabase Storage (S3-compatible) |
| Background Jobs | Inngest atau Trigger.dev untuk reminder & WA send |
| Email | Resend (transactional) |
| WhatsApp | Fonnte / Wablas (Phase 1), Meta WA Business API (Phase 3) |
| Payment Gateway | Midtrans (Phase 2) untuk subscription billing |
| Hosting | Vercel (frontend + API), Supabase Cloud (DB + Auth + Storage) |
| Monitoring | Sentry (errors), Vercel Analytics, Supabase Logs |
| Analytics | Posthog (product analytics) |
| CI/CD | GitHub Actions + Vercel auto-deploy |
| Version Control | Git + GitHub |

## 8.3 High-Level System Diagram

Komponen utama dan alur data:

┌─────────────────────────────────────────────────────────────┐

│  CLIENT LAYER                                                │

│  ┌──────────┐  ┌──────────┐  ┌──────────┐                    │

│  │ Web App  │  │   PWA    │  │  Native  │ (Phase 2)         │

│  └────┬─────┘  └────┬─────┘  └────┬─────┘                    │

└───────┼─────────────┼─────────────┼─────────────────────────┘

└─────────────┴─────────────┘

│ HTTPS

┌─────────────────────▼────────────────────────────────────────┐

│  API LAYER (Next.js + tRPC, deployed on Vercel)              │

│  ┌────────┐ ┌────────┐ ┌────────┐ ┌────────┐ ┌────────┐      │

│  │  Auth  │ │   PO   │ │Customer│ │Product │ │ Report │      │

│  └────────┘ └────────┘ └────────┘ └────────┘ └────────┘      │

└──┬──────────┬──────────┬──────────┬──────────────────────────┘

│          │          │          │

▼          ▼          ▼          ▼

┌──────┐ ┌────────┐ ┌─────────┐ ┌──────────┐

│  DB  │ │Storage │ │  Jobs   │ │ External │

│ PG + │ │  S3-   │ │ Inngest │ │Fonnte/WA │

│ RLS  │ │ compat │ │  cron   │ │  Resend  │

└──────┘ └────────┘ └─────────┘ │ Midtrans │

└──────────┘

## 8.4 Multi-Tenancy Strategy

Shared database, shared schema dengan organization_id sebagai tenant identifier. Row Level Security (RLS) di PostgreSQL menjamin data isolation di level database, bukan hanya di level aplikasi. Setiap query otomatis difilter berdasarkan organization_id user yang login.

Example RLS Policy:

CREATE POLICY "org_isolation" ON purchase_orders

FOR ALL

USING (organization_id = auth.jwt() -> 'org_id');

# 9. Database Schema

## 9.1 Entity Relationship Overview

Skema database dirancang multi-tenant dari awal. Semua tabel bisnis (kecuali users dan organizations) memiliki kolom organization_id yang diproteksi RLS.

## 9.2 Core Tables

### Table: organizations

| Column | Type | Description |
| --- | --- | --- |
| id | UUID | PK, default gen_random_uuid() |
| name | VARCHAR(255) | NOT NULL, nama bisnis |
| slug | VARCHAR(100) | UNIQUE, untuk URL custom (phase 2) |
| phone | VARCHAR(20) | Nomor HP bisnis |
| address | TEXT | Alamat bisnis |
| logo_url | TEXT | URL ke logo di storage |
| subscription_plan | VARCHAR(50) | free, starter, pro (default: free) |
| subscription_status | VARCHAR(50) | trial, active, cancelled, expired |
| trial_ends_at | TIMESTAMP | End of trial period |
| settings | JSONB | Org-level settings (currency, timezone, etc.) |
| created_at | TIMESTAMP | DEFAULT NOW() |
| updated_at | TIMESTAMP | Auto-update on change |

### Table: users

| Column | Type | Description |
| --- | --- | --- |
| id | UUID | PK, sync dengan auth.users dari Supabase |
| email | VARCHAR(255) | UNIQUE, NOT NULL |
| full_name | VARCHAR(255) | Nama lengkap |
| phone | VARCHAR(20) | Nomor HP |
| avatar_url | TEXT | URL ke avatar |
| last_login_at | TIMESTAMP | Last login timestamp |
| created_at | TIMESTAMP | DEFAULT NOW() |

### Table: organization_members (join table)

| Column | Type | Description |
| --- | --- | --- |
| id | UUID | PK |
| organization_id | UUID | FK organizations.id, NOT NULL |
| user_id | UUID | FK users.id, NOT NULL |
| role | VARCHAR(50) | owner, admin, staff, viewer |
| invited_by | UUID | FK users.id, nullable |
| joined_at | TIMESTAMP | DEFAULT NOW() |
| UNIQUE | (org_id, user_id) | Satu user satu role per org |

### Table: customers

| Column | Type | Description |
| --- | --- | --- |
| id | UUID | PK |
| organization_id | UUID | FK, NOT NULL, indexed |
| name | VARCHAR(255) | NOT NULL |
| phone | VARCHAR(20) | Nomor WA (untuk notifikasi) |
| email | VARCHAR(255) | Email customer (opsional) |
| address | TEXT | Alamat pengiriman default |
| notes | TEXT | Catatan internal |
| tags | TEXT[] | Array tag untuk segmentasi |
| total_orders | INTEGER | Cached count of PO |
| total_revenue | DECIMAL(15,2) | Cached sum revenue |
| created_at | TIMESTAMP | DEFAULT NOW() |
| updated_at | TIMESTAMP | Auto-update |

### Table: products

| Column | Type | Description |
| --- | --- | --- |
| id | UUID | PK |
| organization_id | UUID | FK, NOT NULL, indexed |
| name | VARCHAR(255) | NOT NULL |
| sku | VARCHAR(100) | Kode produk, unique per org |
| description | TEXT | Deskripsi produk |
| unit | VARCHAR(50) | pcs, kg, box, dll |
| price | DECIMAL(15,2) | Harga default |
| cost | DECIMAL(15,2) | HPP (untuk laporan margin, opsional) |
| category | VARCHAR(100) | Kategori produk |
| image_url | TEXT | URL gambar produk |
| stock_qty | INTEGER | Basic stock (opsional di MVP) |
| is_active | BOOLEAN | DEFAULT true |
| created_at | TIMESTAMP | DEFAULT NOW() |

### Table: purchase_orders

| Column | Type | Description |
| --- | --- | --- |
| id | UUID | PK |
| organization_id | UUID | FK, NOT NULL, indexed |
| po_number | VARCHAR(50) | UNIQUE per org, format PO-YYYYMMDD-XXX |
| customer_id | UUID | FK customers.id |
| order_date | DATE | Tanggal pemesanan |
| delivery_date | DATE | NOT NULL, indexed (untuk calendar) |
| status | VARCHAR(50) | draft, confirmed, in_progress, completed, cancelled |
| payment_status | VARCHAR(50) | unpaid, dp, paid |
| dp_amount | DECIMAL(15,2) | Down payment amount |
| paid_amount | DECIMAL(15,2) | Total paid so far |
| subtotal | DECIMAL(15,2) | Sum of items |
| discount | DECIMAL(15,2) | Discount amount |
| tax | DECIMAL(15,2) | Tax amount |
| total | DECIMAL(15,2) | Grand total |
| notes | TEXT | Internal notes |
| created_by | UUID | FK users.id |
| created_at | TIMESTAMP | DEFAULT NOW() |
| updated_at | TIMESTAMP | Auto-update |

### Table: po_items

| Column | Type | Description |
| --- | --- | --- |
| id | UUID | PK |
| po_id | UUID | FK purchase_orders.id, ON DELETE CASCADE |
| product_id | UUID | FK products.id |
| product_name | VARCHAR(255) | Snapshot nama produk saat dibuat |
| quantity | DECIMAL(10,2) | NOT NULL, > 0 |
| unit_price | DECIMAL(15,2) | Harga saat dibuat (snapshot) |
| subtotal | DECIMAL(15,2) | qty × unit_price |
| notes | TEXT | Notes per item |
| sort_order | INTEGER | Untuk urutan tampilan |

### Table: po_status_history

| Column | Type | Description |
| --- | --- | --- |
| id | UUID | PK |
| po_id | UUID | FK |
| from_status | VARCHAR(50) | Status sebelumnya |
| to_status | VARCHAR(50) | Status baru |
| changed_by | UUID | FK users.id |
| reason | TEXT | Alasan (untuk cancellation) |
| changed_at | TIMESTAMP | DEFAULT NOW() |

### Table: notifications

| Column | Type | Description |
| --- | --- | --- |
| id | UUID | PK |
| organization_id | UUID | FK |
| po_id | UUID | FK, nullable |
| channel | VARCHAR(50) | in_app, email, whatsapp, push |
| recipient | VARCHAR(255) | Email/phone target |
| template_key | VARCHAR(100) | Template ID |
| payload | JSONB | Data untuk template substitution |
| status | VARCHAR(50) | pending, sent, failed, delivered |
| error_message | TEXT | Jika failed |
| scheduled_at | TIMESTAMP | Kapan harus dikirim |
| sent_at | TIMESTAMP | Kapan benar-benar terkirim |

## 9.3 Indexes

- idx_po_org_delivery: (organization_id, delivery_date) - untuk calendar query

- idx_po_org_status: (organization_id, status) - untuk filter

- idx_po_customer: (customer_id) - untuk customer history

- idx_notif_scheduled: (status, scheduled_at) WHERE status='pending' - untuk worker

- Full-text search index pada customers.name dan products.name

# 10. API Specification

API menggunakan tRPC untuk type-safety end-to-end (client TypeScript dapat type otomatis dari backend). Endpoint REST tetap tersedia untuk integrasi pihak ketiga melalui /api/v1/* dengan API key auth.

## 10.1 Authentication Endpoints

| Endpoint | Description |
| --- | --- |
| POST /auth/register | Register user baru + create org |
| POST /auth/login | Login dengan email/password |
| POST /auth/logout | Invalidate session |
| POST /auth/forgot-password | Request reset link |
| POST /auth/reset-password | Reset dengan token |
| GET /auth/me | Get current user info |
| POST /auth/refresh | Refresh JWT token |

## 10.2 PO Endpoints (tRPC procedures)

| Procedure | Description |
| --- | --- |
| po.list | Query, paginated, filter by status/date/customer |
| po.get | Get PO by ID dengan items |
| po.create | Create PO baru dengan items |
| po.update | Update PO (header + items, transactional) |
| po.updateStatus | Update status saja dengan validation flow |
| po.cancel | Cancel PO dengan reason |
| po.duplicate | Create copy of PO |
| po.exportPdf | Generate PDF invoice |
| po.calendar | Get PO untuk range tanggal (calendar view) |

## 10.3 Example API Contract: po.create

Input Schema (Zod):

z.object({

customer_id: z.string().uuid(),

order_date: z.string().date(),

delivery_date: z.string().date(),

items: z.array(z.object({

product_id: z.string().uuid(),

quantity: z.number().positive(),

unit_price: z.number().nonnegative(),

notes: z.string().optional()

})).min(1),

discount: z.number().nonnegative().default(0),

tax: z.number().nonnegative().default(0),

notes: z.string().optional()

})

Output:

z.object({

id: z.string().uuid(),

po_number: z.string(),

status: z.literal('draft'),

total: z.number(),

created_at: z.string().datetime()

})

## 10.4 Error Handling

| Error Code | HTTP | When |
| --- | --- | --- |
| UNAUTHORIZED | 401 | Token invalid atau expired |
| FORBIDDEN | 403 | User tidak punya permission |
| NOT_FOUND | 404 | Resource tidak ditemukan / bukan milik org |
| VALIDATION_ERROR | 400 | Input tidak valid (detail di field errors) |
| CONFLICT | 409 | Duplicate (misal: PO number) |
| RATE_LIMITED | 429 | Terlalu banyak request |
| INTERNAL_ERROR | 500 | Server error (logged ke Sentry) |

# 11. UI/UX Requirements & User Flows

## 11.1 Design Principles

- Mobile-first: design untuk layar HP dulu, web menyesuaikan

- Calendar-centric: kalender adalah landing page, bukan list

- Minimal clicks: PO creation ≤ 5 taps dari home

- Forgiving: undo actions, confirmation untuk destructive operations

- Bahasa lugas: hindari jargon, pakai bahasa sehari-hari

## 11.2 Key Screens

| Screen | Key Elements |
| --- | --- |
| Home/Dashboard | Today summary, calendar mini, quick add PO button |
| Calendar View | FullCalendar dengan month/week/day toggle, filter sidebar |
| PO List | Tabel/card dengan search, filter, bulk actions |
| PO Create/Edit | Multi-step form (Customer → Items → Schedule → Review) |
| PO Detail | All info + activity log + WA send button + status actions |
| Customer List & Detail | Searchable list, detail dengan PO history |
| Product Catalog | Grid view dengan image, search & filter |
| Reports | Charts (Recharts), exportable to Excel/PDF |
| Settings | Profile, organization, notification preferences, integrations |
| Onboarding Wizard | 3-step setup pertama kali login |

## 11.3 Color Scheme & Branding

| Token | Hex | Usage |
| --- | --- | --- |
| Primary | #1F4E79 (Dark Blue) | Header, CTA buttons, brand |
| Secondary | #2E75B6 (Medium Blue) | Links, secondary buttons |
| Success | #70AD47 (Green) | Completed status, success states |
| Warning | #FFC000 (Yellow) | In progress, attention needed |
| Danger | #C00000 (Red) | Cancelled, errors, destructive actions |
| Neutral Gray | #595959 / #F2F2F2 | Text, backgrounds |

## 11.4 Critical User Flow: Create PO

- User klik FAB '+' di calendar/dashboard

- Modal/page slide-up: pilih customer (dropdown dengan search, atau '+ tambah customer baru')

- Tambah items: pilih produk → input qty → harga auto-isi → bisa tambah multiple

- Set tanggal kirim (date picker), tanggal pesan default hari ini

- Review: total auto-calculated, optional notes

- Klik 'Simpan': PO created dengan status Draft, atau 'Konfirmasi & Kirim WA' untuk langsung confirmed + send WA

- Redirect ke calendar dengan event highlighted

## 11.5 Critical User Flow: Daily Operations

- User buka app pagi hari → langsung lihat 'Hari Ini' card di top dashboard

- Card menampilkan: jumlah PO hari ini, status breakdown, total revenue hari ini

- Tap card → list PO hari ini

- Swipe PO untuk quick action: update status atau send WA reminder

- Tap PO → detail dengan timeline & action buttons

## 11.6 Mobile-Specific Considerations

- Bottom tab navigation: Home, Calendar, PO, Customers, More

- FAB (Floating Action Button) selalu visible untuk quick add PO

- Touch targets minimum 44x44 pt (Apple HIG)

- Pull-to-refresh di list views

- Bottom sheet untuk forms (tidak modal full-screen)

- Offline-first: cache last viewed data, sync saat online

# 12. Integrations

## 12.1 WhatsApp Integration

Provider: Fonnte (https://fonnte.com) atau Wablas (https://wablas.com) untuk Phase 1. Migrasi ke WhatsApp Business API resmi (Meta) di Phase 3 saat volume sudah tinggi.

Why Fonnte/Wablas:

- Harga terjangkau (mulai Rp 50rb/bulan)

- Setup cepat (scan QR, tidak perlu approval Meta)

- API REST sederhana

- Mendukung kirim ke nomor non-WhatsApp Business

Trade-offs:

- Tidak official, bisa ada risk pemblokiran nomor

- Rate limit lebih ketat

- Tidak ada template approval (lebih fleksibel tapi kurang reliable)

Architecture:

Event PO created/status changed → emit ke job queue → worker process → call WA gateway API → update notification table dengan status → retry on failure (3x exponential backoff).

Template Examples:

PO Confirmation: "Halo {customer_name}, terima kasih untuk pesanannya! Konfirmasi PO #{po_number}: {items_summary}. Total: Rp {total}. Pengiriman: {delivery_date}. Mohon konfirmasi kembali ya 🙏"

H-1 Reminder: "Halo {customer_name}, mengingatkan pesanan PO #{po_number} akan kami kirim besok ({delivery_date}). Mohon disiapkan {payment_status_msg}. Terima kasih!"

## 12.2 Email Integration

Provider: Resend (https://resend.com)

- Free tier: 3,000 emails/month, 100/day

- API & SDK Node.js excellent

- React Email untuk template (component-based)

- Built-in webhook untuk delivery tracking

Email Use Cases:

- Account verification & password reset

- Welcome email setelah onboarding

- Daily digest (optional, opt-in)

- Invoice / receipt PDF attachment

- Subscription billing emails (Phase 2)

## 12.3 Payment Gateway (Phase 2)

Provider: Midtrans (https://midtrans.com) untuk subscription billing

- Mendukung VA, GoPay, OVO, Dana, ShopeePay, kartu kredit, QRIS

- Recurring/subscription support

- Sandbox environment untuk testing

- Webhook untuk auto-update subscription status

Subscription Plans (planned):

| Plan | Price | Limits |
| --- | --- | --- |
| Free | Rp 0 | 1 user, 20 PO/bulan, no WA, basic features |
| Starter | Rp 99,000/bln | 3 user, 200 PO/bulan, WA included, all features |
| Pro | Rp 249,000/bln | 10 user, unlimited PO, priority support, API access |
| Enterprise | Custom | Unlimited, dedicated support, custom integration |

# 13. Security & Compliance

## 13.1 Authentication & Authorization

- Password: bcrypt hash, min 8 char dengan kompleksitas (huruf + angka)

- JWT signed dengan strong secret, expire 7 hari, refresh token rotation

- Rate limiting: 5 login attempts per IP per 15 min

- RBAC enforced di API layer & database (RLS) layer

- Session invalidation on password change

## 13.2 Data Protection

- All data in transit: HTTPS only (TLS 1.3)

- Database encryption at rest (Supabase managed)

- Sensitive fields tidak di-log (password, tokens)

- File upload: scan dengan virus scanner, MIME type validation

- Backup encrypted, di region berbeda dari production

## 13.3 OWASP Top 10 Mitigations

| Risk | Mitigation |
| --- | --- |
| A01 Broken Access Control | RLS di Postgres, server-side authorization check |
| A02 Cryptographic Failures | TLS only, bcrypt, no plaintext secrets |
| A03 Injection | Parameterized queries via Supabase client, input validation (Zod) |
| A04 Insecure Design | Threat modeling di design phase, security review per fitur |
| A05 Security Misconfiguration | IaC for infra, no default credentials, regular updates |
| A06 Vulnerable Components | Dependabot, weekly npm audit, lockfile committed |
| A07 Auth Failures | Strong password policy, rate limiting, 2FA option |
| A08 Data Integrity Failures | Code signing, integrity checks on deployment |
| A09 Logging Failures | Centralized logging, alert on anomalies, audit trail |
| A10 SSRF | Whitelist external URLs, no user-provided URLs untuk webhook |

## 13.4 Indonesia Compliance (UU PDP)

- Consent saat signup untuk data processing

- Privacy Policy bahasa Indonesia yang jelas

- Right to access: user bisa download data mereka

- Right to deletion: account deletion menghapus data dalam 30 hari

- Data breach notification procedure (72 jam)

- Data residency preferensi Indonesia/Singapore

- DPO assignment saat scale > 1000 user

# 14. Development Phases & Milestones

## 14.1 Phase 1: MVP (8 Weeks)

| Week | Focus | Deliverables |
| --- | --- | --- |
| Week 1 | Setup | Repo, CI/CD, Supabase setup, base auth, design system |
| Week 2 | Core Data | DB schema, RLS policies, customer & product CRUD |
| Week 3-4 | PO Core | PO CRUD with items, status workflow, validations |
| Week 5 | Calendar | FullCalendar integration, filter, drag-drop reschedule |
| Week 6 | Notifications | Email setup, WA integration, reminder cron |
| Week 7 | Polish | Dashboard, reports basic, PDF export, mobile responsive |
| Week 8 | Launch | Bug fixes, performance, deployment, soft launch to rekan + 5 beta users |

## 14.2 Phase 2: SaaS Ready (Weeks 9-16)

| Week | Focus | Deliverables |
| --- | --- | --- |
| Week 9-10 | Multi-tenant Polish | User invitations, RBAC, audit log |
| Week 11-12 | Billing | Midtrans integration, subscription mgmt, plan limits |
| Week 13-14 | Mobile Native | React Native app for Android & iOS, push notif |
| Week 15 | Advanced Reports | Revenue trends, top customer/product, exportable |
| Week 16 | Launch Public | Marketing site, public signup, ad campaign |

## 14.3 Phase 3: Scale (Months 5-12)

- Meta WhatsApp Business API (official)

- Marketplace integrations (Tokopedia, Shopee, TikTok)

- Advanced analytics & forecasting (AI features)

- Public API & webhooks untuk integrasi pihak ketiga

- White-label option untuk enterprise

## 14.4 Team Composition Recommendation

| Role | Responsibility |
| --- | --- |
| 1x Full-stack Engineer (Sr) | Lead, architecture, complex features |
| 1x Full-stack Engineer (Mid) | Feature development, testing |
| 1x UI/UX Designer (part-time) | Design system, key flows, mobile UX |
| 1x Product Manager (part-time) | Backlog, user research, prioritization |
| 1x QA (part-time, Phase 2+) | Test plans, regression, UAT |

# 15. Testing Strategy

## 15.1 Testing Pyramid

| Layer | % Coverage | Tools |
| --- | --- | --- |
| Unit Tests | 70% | Business logic, utils, validators (Vitest) |
| Integration Tests | 20% | API endpoints, DB queries (Vitest + Supabase) |
| E2E Tests | 10% | Critical user flows (Playwright) |

## 15.2 Critical E2E Test Scenarios

- Sign up → onboarding → create first PO → see in calendar

- Login → create customer → create PO with new customer → send WA

- Create PO → change status through full workflow → verify history log

- Reminder cron triggers H-1 → verify WA & email sent

- Multi-tenant isolation: user A cannot see user B's data

- Export PDF → file readable, all info correct

## 15.3 Performance Testing

- Load test: 1000 concurrent users (k6.io)

- DB query benchmarking: calendar view < 200ms for 10k POs

- Lighthouse score: Performance > 90, Accessibility > 95

## 15.4 UAT (User Acceptance Testing)

- Beta testing dengan rekan + 5 user real selama 2 minggu

- Structured feedback form per fitur utama

- Bug triage daily, fix critical sebelum public launch

# 16. Deployment & DevOps

## 16.1 Environments

| Environment | Purpose |
| --- | --- |
| Local | Developer laptop, Supabase local via Docker |
| Preview | Per-branch preview di Vercel + dedicated Supabase project |
| Staging | Production mirror, untuk UAT & QA |
| Production | Vercel + Supabase Cloud, custom domain |

## 16.2 CI/CD Pipeline

- Push to feature branch → Vercel preview deploy + auto-run tests

- PR review → require 1 approval + all checks green

- Merge to main → auto-deploy to staging

- Manual promote staging → production via tag

- Production deploy → smoke tests automated

- Rollback strategy: instant revert via Vercel

## 16.3 Monitoring & Alerting

- Uptime: BetterStack ping every 1 min, alert via WA/email

- Errors: Sentry dengan alert untuk new issues

- Performance: Vercel Analytics, alert if p95 > 1s

- Database: Supabase dashboard, alert untuk slow query

- Business metrics: dashboard di Posthog untuk daily monitoring

## 16.4 Backup & DR

- Automated daily backup Supabase (built-in)

- Point-in-time recovery enabled (Supabase Pro plan)

- Weekly export to separate cloud storage (S3 region berbeda)

- Disaster recovery drill: quarterly

- RTO target: 4 hours, RPO target: 1 hour

# 17. Success Metrics & KPIs

## 17.1 North Star Metric

Weekly Active Organizations (WAO) - organisasi yang create minimal 1 PO dalam seminggu.

## 17.2 Business Metrics

| Metric | Measurement Period | Target |
| --- | --- | --- |
| MRR (Monthly Recurring Revenue) | Phase 2 launch + 6 months | Rp 25 juta |
| Paying Customers | Phase 2 + 6 months | 100 |
| Churn Rate | Monthly | < 5% |
| CAC (Customer Acquisition Cost) | Quarterly | < Rp 200rb |
| LTV (Lifetime Value) | After 6 months data | > Rp 1 juta |
| LTV:CAC ratio | Ongoing | > 3:1 |

## 17.3 Product Metrics

| Metric | Definition | Target |
| --- | --- | --- |
| Time to first PO | From signup to first PO | < 10 minutes |
| PO created per active user | Weekly | > 5 |
| WA notification adoption | % org yg pakai WA | > 60% |
| Feature adoption: reports | % who view reports/week | > 30% |
| Mobile vs Web usage | Traffic split | 60% mobile target |
| NPS Score | Quarterly survey | > 40 |
| SUS Score | Bi-annual usability test | > 75 |

## 17.4 Technical Metrics

| Metric | Definition | Target |
| --- | --- | --- |
| Uptime | Monthly availability | > 99.5% |
| API p95 latency | Production traffic | < 500ms |
| Page load (LCP) | Lighthouse | < 2.5s |
| Error rate | % failed requests | < 0.5% |
| Deploy frequency | Per week | > 3 |
| Mean time to recovery | Incidents | < 1 hour |

# 18. Risks & Mitigations

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| WA gateway pemblokiran nomor | High | High | Multi-provider (Fonnte + Wablas), migrate ke official API di Phase 3, educate user soal best practices |
| Low conversion ke paid plan | Medium | High | A/B test pricing, free trial 14 hari, focus pada onboarding-to-value time |
| Kompetitor existing rilis fitur sama | Medium | Medium | Move fast, fokus niche UMKM Indonesia, build community, bahasa & support lokal |
| Tech debt dari MVP | Medium | Medium | Refactor budget 20% per sprint, code review wajib, tech debt board |
| Single developer dependency | Low | High | Documentation thorough, knowledge sharing, hire backup developer Phase 2 |
| Supabase outage | Low | High | Monitoring, fallback ke read-only cache, RPO 1 hour acceptable |
| Regulatory: UU PDP changes | Medium | Medium | Subscribe legal updates, DPO consult, privacy by design |
| Cash runway sebelum revenue | Medium | High | Bootstrap mindset, productized service di Phase 0, lean expenses |

# 19. Open Questions

Pertanyaan-pertanyaan ini perlu diputuskan sebelum atau di awal development:

- Apakah ada budget khusus untuk hire developer, atau dikerjakan internal/freelance?

- Apakah rekan Anda akan terlibat aktif sebagai 'design partner' & beta tester #1?

- Brand & nama produk final - 'PO Scheduler' adalah placeholder

- Apakah ingin di-brand sebagai produk Anda sendiri, atau white-label dari awal?

- Strategi GTM: organic, paid ads, partnership dengan komunitas UMKM, atau hybrid?

- Geographic focus awal: Jakarta saja, atau langsung nasional?

- Apakah perlu integrasi spesifik (Tokopedia, dll) berdasarkan request rekan?

- Pricing strategy: per-seat atau per-org dengan tiered limits?

- Free tier strategy: forever free atau time-limited trial only?

- Customer support model: self-serve, WA support, atau ada team?

# 20. Appendix

## 20.1 Glossary

| Term | Definition |
| --- | --- |
| PO | Purchase Order - dokumen pesanan dari customer |
| UMKM | Usaha Mikro, Kecil, dan Menengah |
| RLS | Row Level Security - keamanan di level row database |
| MRR | Monthly Recurring Revenue |
| CAC | Customer Acquisition Cost |
| LTV | Lifetime Value (customer) |
| MVP | Minimum Viable Product |
| SaaS | Software as a Service |
| PWA | Progressive Web App |
| WAO | Weekly Active Organizations |
| DP | Down Payment - uang muka |
| DPO | Data Protection Officer |
| UU PDP | Undang-Undang Pelindungan Data Pribadi (Indonesia) |

## 20.2 References & Tools

- Next.js: https://nextjs.org

- Supabase: https://supabase.com

- FullCalendar: https://fullcalendar.io

- shadcn/ui: https://ui.shadcn.com

- Fonnte (WhatsApp Gateway): https://fonnte.com

- Resend (Email): https://resend.com

- Midtrans (Payment): https://midtrans.com

- Vercel: https://vercel.com

- Posthog: https://posthog.com

- UU PDP Indonesia: https://www.dpo.id

## 20.3 Document Sign-off

Dokumen ini dianggap final & ready for execution setelah ditinjau & ditandatangani:

| Role | Name & Signature | Date |
| --- | --- | --- |
| Product Owner | ________________ | ____________ |
| Tech Lead | ________________ | ____________ |
| Design Lead | ________________ | ____________ |
| Stakeholder | ________________ | ____________ |

--- END OF DOCUMENT ---